## Steering committee 1

6 November 98.

D:\Users\mwt\Projects\Solar-B\EIS\docs\meet\SteerCom\notes1.doc

### Those present:

The committee:

PJC	Imperial	- Chair

SH	PPARC

RM	PPARC	- Sec.

IM	Ian Mann (st. Andrews -> York)

MJT	Thompson, QMW

REC	Leicester

Attending:

JLC

CC

GS

JL

MWT

### Science summary ( jlc)

data rights: should follow a pattern of Yohkoh, principal investigators will have immediate access to all data, followed by public access one year after that.

Instrument break down -  Len described the baseline responsibilities.

Programmatic - A Meeting of the entire team is expected in possibly  February. The PDR is still expected around 1 April.

### Status reports.

RAL: nothing to add to submitted report.

MSSL: report given as prepared, see reports.doc. 
Effort will be shared with GOES-SXI.

BU: Ready to move.

Wish to work towards common understanding of J-side interfaces, e.g. MDP.

Committee comments

Please provide materials on time!!!

Must link schedule and WBS.

The financial statement should refer only to the agreed WBS codes.

### Conclusions.

Assume discussions begin with a US partner on the 1st January. We have to understand the scientific requirements. Review schedule, 14th Feb. cost profile: preliminary version  1st April, more realistic version end April.

Analyse the spending in this financial year.

The committee recognised as the difficult situation vis-a-vis the NASA selection process. However, assume that the US funding start will be April 1 1999.

The minutes of the “PMC” was were asked to be made available to the committee. MWT notes: this could refer either to the management group meetings or to those of the system design team.The following are required prior to the next meeting:

| 15 December | Preliminary version of the management plan. |
| --- | --- |
| 15 January | Revised set of milestones to launch |
| 14 February | a 3-country version of the management plan. |
| 14 February | Preliminary re-profiling |
| 14 February | Revised risk analysis |
| 30 April | final re-profiling |

Next Meeting 25th Feb. Location TBD (likely to be central London).